Continuing ARC task proposal

TITLE: Increased autonomy for robotic science and operations

PI: Michael Sims, Daryl Rasmussen, NASA Ames

TASK OBJECTIVES AND GOALS:

Our objective is to develop and validate information sciences technologies applied to NASA's robotic needs for science, exploration and in support of human missions.    We are developing technologies which increase the autonomy in robots used in Earth orbital and on planetary surfaces.    Our validation objective is the verification of these technologies in realistic field evaluations and in flight missions.    As for example in our Mars analog field missions at Amboy Crater, Kilauea and at the recent Painted Desert experiments.    Our focus is on technologies which both meet the requirements of the user and also are high leverage with respect to lowering costs, increasing mission productivity and enabling tasks which otherwise cannot be accomplished.    We work with end-to-end robotics systems, from the user commanding of a task to returned user-usable information.    We are committed to sharing the dream and excitement of space exploration and we have public outreach and educational activities as an integral part of all of our work.

A fundamental goal of our work is the defining of science and operations requirements which are consistent with eminent advances in technology.    For example, given a rover configuration for Mars sample return what is the operations strategy and associated software to fully utilize it.

JUSTIFICATION (including user community and responsiveness to requirements)

A long term customer and collaborator is the space sciences community at universities and NASA Centers.    This includes a formal IPT with the Solar System Exploration Division, and the Center for Mars Exploration at NASA Ames and coordinated efforts with the Planetary Society.

An additional customer for the integration and demonstration of these technologies is the HEDS program.    The technology we have and are continuing to develop for science rovers is directly applicable to surface habitat engineering activities.    In the case of NASA Mars Reference Mission a driving issue is how do we control robots to accomplish the initial site preparation and setup required prior to human arrival.    Our continuing inquiry into how best to control robotic devices in Earth orbit is important to evaluating advanced concepts such as was done in the our development of holodeck and chairs interface for Ranger.

An ongoing problem in NASA missions is the early verification of technology readiness in time to be included in the baseline design.    Our solution to this problem is rapid prototyping which brings end users into the design cycle early enough to get their requirements into the definition phase of NASA missions.    Establishing real requirements early is extremely important because 90% of project funds are committed during the first 10% of a projects design.    This task is a bridge between NASA user community and its flight system developers.

TECHNICAL APPROACH:

Our technical approach is the integration of focused research for science and operational evaluation in field tests and actual missions.    We bring together end users, mission operators and engineers to jointly verify whether the technology satisfies requirements for future NASA missions.    We perform systems engineering evaluation of a problem to identify high leverage opportunities.    Then we iterate on rapid prototyping and realistic field evaluation until the technology is sufficiently mature for mission demonstration and regular use.    We will apply this process through flight demonstration in the upcoming Pathfinder and Ranger missions.

Our technologies thrust areas are:

- Increased autonomy for full robotic systems

- High performance computer processing and visualization

- Telerobotic operator interfaces incorporating telepresence and virtual environments

- Software architectures for supervised autonomy

- Visual, tactile and proximity sensor processing

- Machine learning including knowledge acquisition, neural and behavior-based control

QUANTIFIED DESCRIPTION OF ADVANCE OVER STATE OF THE ART:

We operate in an iterative cycle consisting of:

- realistic field tests

- scientists/operators feedback

- technology improvement

- operations improvement

Each cycle we successively improvement the state of the art of our understanding corresponding to the above 4 arenas. i.e.,

- the practice of field testing

- the understanding of remote science/ops methodology

- the applicable technologies

- understanding of the best mission operations

Corresponding to each of these we can measure:

- number of hours of test experience

- number of scientists-days volunteer participation in field tests

- number of command cycles for task set accomplishment; total distance traversed

- number of remote operations centers; number of outreach operation activities

Although we did not previously keep accurate records on these specific measures in the past, there is an obvious, substantial advance in all of these over the past few years.    The following section indicates quantified milestones for these measures.

DELIVERABLES, MILESTONES AND SCHEDULE:

FY98

Report on evaluation of science operations (with metrics) for Pathfinder.    This will serve as the benchmark for future planetary rover comparisons. These metrics are expected to be of the nature of number of comm cycles needed for rover to touch 10 science locations with an instrument (e.g., APX). FY98, Q2

Develop detailed rover operations scenarios for NASA Mars Reference Mission initial site setup.    Using Pathfinder efficiency results above establish benchmark operations measures for future planetary engineering rover comparisons.    FY98, Q3

Develop detailed rover operations scenarios for a Mars surveyor 2001 science rover.    (In the future this scenario with Pathfinder rover efficiency metrics will be used to measure the operational improvements from improved autonomy with respect to costs of ground operations crews, added science productivity and possible new capacities.) FY98, Q4

Add improvements in autonomy to a) increase rover efficiency by 100% over Pathfinder benchmark.    Verify in field tests. FY98, Q4

Establishing number of scientist-hours of science operations testing benchmark based on FY97 summed total.    Improve total in FY98 by 75%.    Similar results for Mars Reference Mission benchmark.    FY98, Q4

FY99

Add improvements in autonomy to a) increase rover efficiency by 175% over Pathfinder benchmark.    Verify in field tests. Similar results for Mars Reference Mission benchmark.    FY99, Q4

Improve total of FY99 scientist-hours of science operations testing over FY97 at 150%.    FY99, Q4

Report effect of improved autonomy on 2001 reference mission's cost and productivity.    FY99, Q4

FY00

Add improvements in autonomy to a) increase rover efficiency by 250% over Pathfinder benchmark.    Verify in field tests. Similar results for Mars Reference Mission benchmark.    FY00, Q4

Improve total of FY00 scientist-hours of science operations testing over FY97 at 225%.    FY00, Q4

Report effect of improved autonomy on 2001 reference mission's cost and productivity.    FY00, Q4

BUDGET:

FY98: $650K

FY99: $650K

FY00: $650K

FACILITIES, PARTNERSHIPS AND ADDITIONAL PARTICIPANTS:

Our principle facility is the ARC Intelligent Mechanisms Laboratory.    We have a TROV telepresent underwater remotely operated vehicle, a Marsokhod Mars rover.

We have an IPT teaming relationship with the science codes at ARC which has led to all of our principal rover science operations field tests.    Those partners and outside collaborators at our field tests includes Carol Stoker, Chris McKay, Geoff Briggs, Mike Carr, Steve Squyres, Ray Arvidson, Ron Greeley, Jack Farmer, Dave McKay,    Jeff Taylor, etc.

Additional participants in our research include Stanford University (ARL and GPS labs), CMU (FRL), U. of Md., JSC, JPL, MBARI, Jason Foundation, The Planetary Society, National Air and Space Museum, U. of Arizona, etc.

DUAL USE POTENTIAL:

Our technologies for robotic control and virtual environments have wide applicabilities to Earth activities for research and commercial interests.    A fundamental research area of application of our work is undersea robotics where we have an ongoing collaborative activity with MBARI.

Potential commercial applications of our work includes undersea robotic companies such as Perry Tritech, hazardous materials handling, as well as commercial computer companies such as SGI, Sense8, etc.