NEW PROPOSAL

Robotic Assistant for Human Exploration of Mars

Homayoun Seraji

Paolo Fiorini

Robert Bonitz

Jet Propulsion Laboratory

1. 	Objectives

The goal of this proposal is to develop the enabling technologies for    a robotic assistant to collaborate with astronauts during Mars exploration.    Specifically, the following challenging areas of research and development will be addressed:

i.	Robotic Assistant Design:    Definition, design, and fabrication of the robotic assistant prototype with integrated mobility and manipulation to support human exploration of Mars will be carried out in collaboration with Mars scientists.

ii.	Coordinated Mobile Manipulation:    This work element addresses coordination and control of the degrees-of-mobility of the base and the degrees-of-manipulation of the arms of the robotic assistant for the most efficient execution of    exploration tasks.

iii. 	Autonomous Task Execution:      This work element develops advanced robot control systems with on-board intelligence, autonomous safety features, and user interface with task-level voice commands that will enable close cooperation between the robotic assistant and the astronauts.

The robotic assistant is a natural outgrowth of the evolutionary sequence of Mars rovers developed by JPL.    This task builds on the rich foundation of planetary rover and dexterous manipulator R&D that exists at JPL.

2. 	Justification

The Pathfinder Spacecraft that will land on Mars in July '97 will begin a new era of robotic exploration of the red planet using the JPL-developed Sojourner rover.    This will be followed by the Mars '98 MVACS mission, where a robotic arm developed at JPL will be used for soil trenching    and sample acquisition.    In the early decades of the next millennium, NASA is planning to explore planetary surfaces by manned missions.    Therefore, in this evolutionary sequence of planetary exploration missions, there is clearly a need for cooperative human/robotic exploration of Mars.    In fact, an astronaut on Mars will benefit immensely from an agile robotic assistant to increase functionality and enhance productivity during exploration missions.    The robotic assistant is particularly useful in reducing the astronauts EVA time and performing tasks that are repetitive or beyond human capability.

This proposal is in alignment with the NASA vision, and aims at developing and integrating the robotics technologies that culminate in an intelligent robotic assistant to support human exploration of Mars.    These enabling technologies are tailored to provide robustness, autonomy, dexterity, mobility, and safety features for the robotic assistant.

3.	Approach

In the past, much research has been conducted on problems related to the coordination and control of multiple manipulators, but little emphasis has been placed on the development of an integrated mobility and manipulation system, such as a robotic assistant, for performing realistic tasks.    JPL has developed a strong robotics R&D base comprising several technologies that enable the design of a robotic assistant, such as: control of dexterous manipulators [1], control of rover-mounted manipulators [2], contact control [3,4], collision avoidance [5], motion planning for mobile robots [6], advanced operator interfaces [7], and planetary rovers [8].    These technologies are critical to the success of the proposed task.    Our approach is to leverage this technology base and to enhance it with new and complementary technologies to meet the task goals and objectives.

The technical approach adopted in this proposal is to focus on those technologies that will enable the robotic assistant to cooperate safely with the astronauts in the performance of exploration tasks. The successful development of the robotic assistant will depend on achieving new technology readiness levels in the areas addressed in the following sections.

3.1	Robotic Assistant Design

In order to rapidly develop an operational robotic assistant prototype suitable for technology development,    we plan to assemble the prototype using off-the-shelf components and mechanisms previously designed at JPL.    The prototype will consist of a wheeled mobile base upon which we will install two multi-DOF manipulators capable of handling tools and large objects. The prototype will also be equipped with several sensors, including stereo cameras, proximity sensors, and force-torque sensors.    All of the components will be commercial products, except for the manipulators which will be fabricated in-house using the JPL arm design, thus minimizing the new equipment cost for this proposal.

3.2	Coordinated Mobile Manipulation

The coordination and control of a dual-manipulator mobile robotic assistant requires the solution of a number of difficult and challenging technical problems.    They include the coordination and control of the degrees-of-freedom of the mobile platform with those of the manipulators, the control of the internal and external forces generated by the robotic assistant, and the automatic recognition and tracking of visual targets.

We will approach this technology element by developing an integrated method for controlling the robotic assistant during the execution of tasks requiring interaction with the environment and safe cooperation with the astronauts.    The control strategy is not unique and we will design control algorithms that will compute the optimal solutions for executing different tasks in the most efficient manner. The proposed approach will extend the configuration control [1,2] and contact control [3] techniques to a mobile platform with two multi-DOF manipulators incorporating internal force control [4] and adaptation to unknown loads and environments.    Additional configuration control subtasks will include, but are not limited to, platform interaction metrics (e.g., tilt prevention), kinematic and force manipulability metrics, and collision avoidance.    We will also develop a methodology for autonomous subtask selection and smooth switching among the subtasks to achieve the most efficient task execution.

3.3	Autonomous Task Execution

We will address the problem of autonomous task execution in the context of specific exploration tasks, such as autonomous rock retrieval and cooperation with the astronauts.    Tasks will be partitioned into their key building blocks with a few free parameters and stored in the memory of the robotic assistant.    During task execution, the values of the parameters will either be supplied directly by the astronaut or computed by the robot from the sensory data. Parameters can include terrain grade, relative position of the astronaut, tool weight, and so on.    Machine vision will be used to identify objects and track the motion of the astronauts.    Signals from proximity and contact sensors will trigger the transition to the next task segment only when their pattern is consistent with a known task [9]. In any other case, they will be interpreted as indicating a dangerous condition at some future time, and an alarm will be activated.

Before we can address the technologies related to human-robot cooperation, we must ensure that the robotic assistant meets very strict safety requirements. We plan to address this issue with a new approach for autonomous collision avoidance recently developed and demonstrated at JPL [5].    Proximity sensor data will be used to monitor the robot safety as well as to generate appropriate safety level measurements. These measurements will be used to predict future unsafe situations and initiate corrective maneuvers before any damages can occur.

The operator interface for the robotic assistant will be assigned partly to the astronaut and partly to the robotic assistant.    The astronaut can issue task-level commands to the robotic assistant in several different modes.    In this proposal, the primary modes of interface will be:    (i)	mini-joysticks, (ii) voice commands, and (iii) pointing devices.    Mini-joysticks are used to issue motion commands in joint or Cartesian coordinates.    Voice commands with limited task-specific words will be used for verbal communication with the robot.    Finally, pointing devices such as laser guns will be used for identifying target locations.

4.	Schedule and Funding

The integration and implementation philosophy for the robotic assistant is to design the system with a modular architecture so that various elements can be developed in parallel and smoothly integrated into the overall system. This effort is planned as a four-year task starting in FY'98.    The major task activities for each year are shown in the attached milestone chart and are given below:

FY '98 Activities:

* Define Mars exploration task requirements

* Design the system architecture and module interfaces

* Develop the basic hardware and software

- Mobile platform with one manipulator and a vision system

- Mobile single-arm coordinated control with user interface

* Demonstrate basic mobile manipulation capability [Level 1 Milestone]

FY '99 Activities:

*    Design and develop the operator interface

*    Add second manipulator and develop dual-arm control algorithms

*    Develop algorithms for mobile dual-arm coordinated control

*    Develop and integrate visual servoing algorithms

*    Demonstrate simple exploration tasks [Level 1 Milestone]

FY '00 Activities:

*    Develop and integrate safety features and algorithms

*    Develop technology for autonomous control of the robotic assistant

*    Demonstrate a set of exploration tasks [Level 1 Milestone]

FY '01 Activities:

*    Integrate and demonstrate complete end-to-end system capabilities

*    Field test and evaluate the robotic assistant performance in planned

Mars exploration missions [Level 1 Milestone]

Requested Funding at JPL:	$675K per year (= 3 FTE + h/w).

5.	 Dual-Use Potential

The outcome of this effort is directly applicable to health care robots and general-purpose service robots, which are two emerging application areas in robotics.

6. 	Participants

The primary participants in this proposal are the Telerobotics and Mechanical Engineering Groups and Mars scientists at JPL.

7.	References

[1] H. Seraji, "Configuration Control of Redundant Manipulators: Theory and Implementation", IEEE Trans. on Robotics and Automation, 5(4), pp. 472-490, 1989.

[2] H. Seraji, "Configuration Control of Rover-Mounted Manipulators",    Proceedings of the IEEE International Conference on Robotics and Automation, pp. 2261-2266, 1995.

[3] H. Seraji, D. Lim, and R. Steele, "Experiments in Contact Control", Journal of Robotic Systems, 13(2), pp. 53-73, 1996.

[4] R.G. Bonitz and T.C. Hsia, "Robust Internal Force-Tracking Impedance Control for Coordinated Multi-Arm Manipulation - Theory and Experiments", 6th International Symposium on Robotics and Manufacturing, 2nd World Automation Congress, 1996.

[5] B. Bon and H. Seraji, "On-line Collision Avoidance for the Ranger Telerobotic Flight Experiment", Proceedings of the IEEE International Conference on Robotics and Automation, pp. 2041-2048, 1996.

[6] P. Fiorini and Z. Shiller, "Motion Planning in Dynamic Environments",    7th International Symposium of Robotics Research, Herrsching, Germany, 1995.

[7] P. Fiorini, A.K. Bejczy, and P.S. Schenker, "Integrated Interface for Advanced Teleoperation", IEEE Control Systems Magazine, 13, pp. 15-20, 1993.

[8] S. Hayati, et.al, "Rocky 7 Rover: A Mars Sciencecraft Prototype", Proceedings of the IEEE International Conference on Robotics and Automation, 1997.

[9] P. Fiorini, A. Giancaspro, and R. Mugnolo, "Neural Networks for the Segmentation of Teleoperation Tasks", PRESENCE -- Teleoperators and Virtual Environments, 1(5), 1993.

POC:	Homayoun Seraji

(818) 	354-4839

seraji@telerobotics.jpl.nasa.gov

Attachment 1

| Task Activities | FY 1998 |  |  |  | FY 1999 |  |  |  | FY 2000 |  |  |  | FY 2001 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |
| Define task requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design robotic assistant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integrate one manipulator |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integrate vision system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Demonstrate capabilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Add second arm |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dual arm coordination |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobile manipulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task demonstration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Autonomous control |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Realistic tasks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| End-to-end capabilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Field tests |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |