Log Day 53

021017

Magellan design progresses.  Sensing trends away from laser.  Locomotion trends toward small and light.  Software trends toward simple and autonomous.  Purge-and-pressurize technology is investigated as primary approach for safing Magellan robot

Communication with Bill Harbert (Pitt professor) for representing robotic mine mapping to the governor’s commission.  The commission is taking a systems approach to insuring safety against the recurrence of Quecreek-like incidents.  Schedule permitting, Bill will visit CMU for first interaction on this matter Friday.

Wiring, coding and accessories are nearing completion for Friday testing of Groundhog functionality and laser data acquisition.  Tests will evaluate end-end capability, performed in lab conditions at CMU FRC highbay and hallway.

