Log Day 18

020912

Components are arriving for our first-look borehole device.  It will peek through the ceiling of a chamber, then scan a point laser range sensor on a pan-tilt to acquire a model of the chamber in near-proximity to the sensor.  Interface & display are in development.  Initial fabrication should occur over the weekend.  

Components are arriving for our first-look portal robot.  It will roll along the minefloor, bearing a spherical range scanner and associated paraphernalia.  Power is trickled to onboard batteries, and data is hardwired.  Chassis modifications will be fabricated over the weekend for installation of electric driveline.  

Specifications are in development for several archetype mine robots that are candidates for our course development focus.  When we discussed these specifications on Wednesday, individuals advocated Scouts, Explorers and other robots for various purposes.  Robots not specified by Tuesday aren’t candidates for further development. Christian is leading.

On October 29 we will participate in a symposium on the topic of mine mapping.  Federal and state governments will profile the issues and needs.  CMU and industry will profile responsive technologies. 

82 days remain

Red

