	Del. no.
	Deliverable Name
	WP no.
	Lead participant
	Estimated person-months 
	Del. type**
	Security*
	Delivery

(project

month)

	D1
	Evaluation and Assessment Plan
	W1
	P1
	2
	D
	Int
	m3

	D2
	Requirements for 1st shc
	W2
	P3
	4
	D
	Int
	m4

	D3
	Project Web site
	W9
	P1
	2
	P
	Int
	m4

	D4
	Project Presentation
	W9
	P1
	1
	D
	Pub
	m5

	D5
	Dissemination and Use Plan
	W9
	P1
	2
	D
	Publ
	m6

	D6
	Annotated Data for Showcase1
	W6
	P2
	50
	D, O
	Publ
	m12

	D7
	Emotional states and prosody
	W4
	P1
	4
	D
	Publ
	m17

	D8
	Communication Robustness
	W5
	P5
	4
	D
	Publ
	m17

	D9
	Definition of Multimodal Environment
	W7
	P1
	4
	D
	Publ
	m17

	D10
	Showcase 1
	W3
	P4
	40
	P, D
	Pub
	m18

	D11
	Evaluation of Showcase1
	W8
	P5
	4
	D
	Publ
	m20

	D12
	Requirements for 2nd shc
	W2
	P3
	4
	D
	Int
	m23

	D13
	Annotated Data for Showcase2
	W6
	P2
	40
	O, D
	Publ
	m30

	D14
	HLT modules
	W4, W6
	P2-P1
	140
	P, D
	Publ
	m35

	D15
	Communication Manager 
	W5
	P5
	100
	P, D
	Publ
	m35

	D16
	Multimodal Environment
	W7
	P1
	76
	P, D
	Publ
	m35

	D17
	Showcase2
	W3
	P4
	40
	P, D
	Publ
	m36

	D18
	Evaluation of Showcase2
	W8
	P5
	4
	D
	Publ
	m36

	D19
	Technical Implementation Plan
	W9
	P1
	3
	D
	Int
	m36

	D20
	Audio-Video Presentation
	W9
	P1
	6
	O
	Publ
	m18


*Int.
Internal circulation within project (and Commission Project Officer if requested)

 Rest.
Restricted circulation list (specify in footnote) and Commission PO only

 IST
Circulation within IST Programme participants

 FP5
Circulation within Framework Programme participants

 Pub.
Public document

**D
Document 

  P
Program

 O
Other

