Glenville, Gilmer County, West Virginia

Strategic Plan and Pilot Site Implementation

Center for Appalachian Network Access

July 29, 2026

Table of Contents

Observations, Results and Recommendations

Executive Summary

Glenville Site Report

Organization Overview

Mission Statement

Objectives

Market Analysis

Opportunities

Target Market Segment

Market Needs

Market Strength

Market Size Growth

Consumer Profile

Geographic Market factors

Strategy and Implementation

Local Partnerships

Technology Deployment

Canopy wireless broadband

Alternative Technology

Action Plan

Competitive Edge

Marketing Strategy

Positioning Statement

Pricing Strategy

Financial Plan

NPV Analysis

Breakeven Analysis

Projected Cash Flow

Social Economics Benefits

Management Summary

Personnel Plan

Implementation Phase

Maintenance Phase

Appendix:

Observations, results and recommendations

Glenville Installation:

- Glenville is capable and ready to be the first site to receive a high speed network.

- Deployment of the high speed network will require the close cooperation of efforts among the Glenville State College technical staff, Carnegie Mellon computer scientists and engineers and the installation contractor.

- Utilization of the network will require intensive and continuous education and support of the Glenville community.

CANA is ready to proceed with the installation.

Internet2:

Internet2 is a transforming application of the high speed network with the potential to propel West Virginia’s educational and medical institutions into national prominence.

CANA strongly recommends that (a) the State of West Virginia become a participating member of Internet2, (b) Glenville State College and the Glenville school system serve as the pioneer adopters of the k-20 program and (c) Glenville be the location for a pilot telemedicine facility.

CANA - long term strategic Initiative:

The CANA project begins with two demonstration sites so as to access the impact of high speed connectivity on those communities.  Economic self sustainability is the primary measure of project viability.  In order to promote the rapid spread of high speed networks across the Appalachian Region, CANA believes it necessary to structure public/private partnerships where the network infrastructure is provided through grants or long term low interest rate loans.

The ultimate goal of CANA is to create a network of connected communities that achieves economies of scale and promotes regional development.

Executive Summary

Introduction

Advances in technology allow rural communities the opportunity to connect to the world wide telecommunications network - at high speeds and at reasonable rates – giving them the same advantages to prosper as any larger city.   The Center for Appalachian Network Access was formed to deliver this opportunity to Appalachia.

The Organization

The Center for Appalachian Network Access (CANA) is a philanthropic initiative based at the School of Computer Science, Carnegie Mellon University (CMU).

The CANA mission is to assist communities in the Appalachian Region develop and use modern telecommunication networks.

CANA is founded and managed by Carnegie Mellon University.  The management team consists of faculty of the School of Computer Science, the Heinz School of Public Policy and Management, and the Graduate School of Industrial Administration.  Students at these schools volunteer to serve on CANA projects.

Beginning July 2003, through matching grants from the Appalachian Regional Commission (ARC) and the Benedum Foundation, CANA initiated a pilot project to deliver wireless broadband connectivity to Glenville, WV.   The objectives of the pilot project are to demonstrate the ability of high speed internet access to stimulate social, economic, and educational development in the rural community and to formulate key criteria for the replication of the project model.  Upon completion of the pilot project, CANA expects to extend the project to other rural communities in West Virginia, Southwestern Pennsylvania, and ultimately the entire Appalachian region.

CANA requires active partnership with local community organizations.  In Glenville, Glenville State College provides essential support for the planning and implementation of the project.

Services

CANA provides support to Appalachian communities, such as Glenville, WV, to develop high speed internet access.   CANA activities include providing (1) network hardware, (2) technology expertise and (3) community and economic development guidance.

The Market

Glenville is located in Gilmer County, one of the least populated counties in the State of West Virginia.   The Glenville community has seven T1 access lines connecting the state college, the primary and secondary school system, court house and local medical center.   Businesses and residents of the county do not have broadband internet access.

The Glenville wireless project seeks to improve the local community through (1) making a more efficient economic telecommunication market through aggregation of demand and (2) optimize the use of the high speed network through education and e-commence initiatives.

Implementation Schedule

The Glenville wireless network will be implemented in two phases: first, school, government and nonprofit organizations; second, local business and residents.  In phase one, the college, high school, and the county court house will be connected to the wireless network.  In phase two, local businesses and residents will have access to the network

Financial Plan

CANA requires that each community network be economically self-sustaining.

Glenville presents an ideal site to realize the economic benefit of aggregated demand.  There are 7 separate T1 lines connecting various Glenville sites.  The monthly connection cost is in the order of $4,200 per month.  Glenville State College is taking the initiative to install a DS3 line, 28 times the capacity of a T1at about 75% the price for the 7 current T1s.  Current T1 subscribers will be offered increased connectivity at a lower price.  The wireless network will use a portion of the DS3 capacity. Thus, the economic benefit of aggregating demand can be realized.

The initial capital budget of the Glenville wireless network is $125,000, provided through a CANA grant.  The initial investment will cover the network equipment and the initial installation.  The annual maintenance of the wireless network is projected at $25,000.   To cover the operational expenses of the network, the projected break even subscriber numbers are 100 residential subscribers at $19.95 per month, and 10 business subscribers at $49.95 per month.

Governance

CANA requires that a community advisory board manage the wireless network.  CANA has designated a local leader to form the advisory board so that its members represent the community interests.   The board will be responsible for the continuing operation of the network.  CANA will provide technical and managerial assistance and will be a permanent board member.

The advisory board will provide periodic reports on usage, finances and community impact of the network to CANA.  In addition, the local board will be expected to work with other similar boards.

Long term Strategy

CANA intends to create wireless networks in rural communities across the Appalachian Region.  We believe that the individual network sites can be operated profitably through a form of public/private partnership in which the initial capital outlay is granted or given under some long term, low cost loan.

Eventually technology costs will be reduced such that private enterprise can reasonably be expected to service rural areas.  We view this process as akin to the development of radio broadcasts in the 1930s, where stations formed first in urban areas and slowly spread across the nation and, indeed, the world.  However, the time lag until rural areas receive high speed internet service will eliminate the current opportunity for rural communities to partake fully and competitively in the telecommunication age.  Thus, we view a public/private initiative such as CANA as a necessary catalyst for rural progress and development.

Further, we believe that multiple sites create a ‘network effect’ through which significant economic, organizational and development benefits can be realized.  A network of connected communities within geographic proximity will promote cooperative approaches to development. There is no question that high speed connectivity is necessary to new business development and business relocation programs.  In the Gilmer county region, we believe that initiatives to promote tourism and outdoor activities can well prove successful.

The first two demonstration sites will help determine if our base premise that individual sites can be self sufficient is correct and will test our hypothesis that Internet2 can transform rural educational systems and medical services facilities into world class providers.

GLENVILLE, WEST VIRGINIA WIRELESS NETWORK PROJECT

Project Summary

The Center for Appalachian Network Access (CANA) is founded at the School of Computer Science at Carnegie Mellon University.  With funding from the Appalachian Regional Commission, Washington and the Benedum Foundation, the center begins its mission with the inaugural project at Glenville, WV.

Mission Statement

The CANA mission is to serve as a regional resource for the deployment of high speed internet access networks in underserved rural communities throughout the Appalachian region and to provide technical, operational and educational support so that these communities can take full advantage of the opportunities for economic, educational and social progress.

The economic mission of CANA is to create individual, economic self sufficient and self operating networks.  CANA will provide the network hardware and technical and managerial assistance; the communities will be responsible for operating and maintaining the system.

The vision of CANA is to create a network of similarly connected rural sites.  This network of sites should create considerable economies and efficiencies of scale for the communities, states and region.  This ‘network effect’ will help create cooperation and coordination of efforts across geographic boundaries.  We believe (1) that the individual sites communities will benefit from the installation of high speed access (2) that the individual sites working in concert with neighboring sites will benefit from regional development strategies and (3) that the entire community of CANA sites will benefit from cooperative purchase/sale agreements, best practice development and knowledge sharing.

Objectives

- Technical – deliver wireless broadband connectivity into two Appalachian communities

- Community Development – enhance local capacity and ability to take advantage of this connectivity to support their unique needs

- Economics – develop an econometric model for other communities to use as a guide in their own similar efforts

Knowledge-base – create a core resource to guide future projects and disseminate best practices

High-speed Internet access

Enrich lives

Strengthen the education system

Improve the local economy

Site Selection

CANA chooses a project site based on technological and social factors. The selected sites must present sufficient threshold criteria:

- Access to internet backbone capacity

- Topography that can reasonably support a wireless system

- Absence of connectivity through commercial high speed service providers

- A diverse demand base from the educational, business, governmental and community sectors

- Presence of a local champion, especially with technical experience

The topography of Glenville provides an ideal wireless location.  Currently, DSL and cable modem service is not being offered.  Glenville State College is a pioneering technology adopter. The college offers capable and dedicated human capital.  The Glenville economy includes a progressive primary and secondary school system, county governmental offices and a diverse community of businesses and professionals.  The Glenville community is comprised of citizens mobilized to make this project work.  The centralized business district presents a community gathering point, where the existing community center can serve as a digital incubator and service center.

Target Market Segment

Existing Market Condition

Glenville is located in one of the lowest income counties in West Virginia.

At present, Glenville is underserved by the current internet providers.  The lack of sufficient telephone lines to carry needed technology to homes further away from downtown has left these citizens without any internet access.  The need to provide the opportunity to access the internet through community technology centers and gathering points is imperative to Glenville and its future.  The geography of the city acts as a practical environment for such technology.  The city is in a valley, making wireless access from towers easily accessible to a large group of citizens, who reside in the most populated areas of the city.  The map on the following page illustrates population density in the city. The darker areas are the most densely populated areas.

Market Strength

Glenville provides attractive attributes to the CANA project.

- Local state college

- Community support

- Ideal topography for wireless deployment

- Absence of commercial alternatives

Glenville, WV offers an environment with resources capable of taking optimal advantage of a wireless broadband network.

	Glenville State College has advanced technology infrastructure. The staff is experienced, proficient and progressive

	Dedicated and interested citizens

	Geography – line of sight to a large population base

	Centralized business district

	Need for alternative internet provider

	Community in need of economic revitalization and technological investment

	Strong primary and secondary educational system with technology aptitude

	Assets, capabilities and resources that can derive economic and social benefit from utilizing modern telecommunication connectivity.

Market Size and Growth

The population of Glenville is around 1,500, with an additional 1,200 student population during school year.  Glenville has 588 households.  According to a recent survey by the CANA project team, around 68% of the sample household have internet dial up services.  The monthly ISP fee is about $20.  Since there is no broadband service to the community in the near future, CANA’s wireless broadband network will be the only means for the local residents to have broadband services.  By pricing the wireless broadband competitively, we estimate that the initial installation will attract at least 20% of the household.  We assume that the subscriber rate will increase to 40% within one year.  We assume that the subscriber number will increase to 300 in two years, roughly 50% of the total households, and be steady in the first five years.

Network User Profiles:

Educational System:

Glenville State College

The college has T1 connection to the WVU net.  The current monthly cost a T1 line for the college is $800.  Combining the connections of all the systems and getting a T3 connection at $3,600 per month will be cost effective based on the higher bit rate/per dollar ratio.

Gilmer County High School

The high school has T1 connection from a commercial carrier through the mandated West Virginia internet plan.  But the actual speed is not up to the T1 standard.  The school will benefit qualitatively from the wireless broadband network through the Glenville State College T3 connection.  .

Businesses

Existing local professionals and businesses, especially those with reliance on information and data will get a boost in productivity and efficiency from the wireless network. Lawyers and accountants must have connectivity to compete.  Smith Land Surveying, for example, will be able to download large files from state agencies as opposed to ordering them in the mail.

CANA proposes that the community and visitor center house an incubator for startup companies and community service center.  These companies can use the high-speed network and office space to develop their businesses

Government

Gilmer County Court House

The court house has limited internet access.  The Assessor’s Office will be able to connect to the West Virginia State property information network.  The Tax Office can offer on line tax information.   A web site for Gilmer County has been created to provide local information access.

The community center will function as the community access point to web based governmental services.

Senior Citizen Home

Connectivity to the residents of the senior center can help alleviate the isolation faced by many residents.  Web content and messaging must be adapted to the needs of the seniors.

Local Residents

The average income of the Glenville residents is $21,000.  However, the percentage of households over $50,000 is significant.  The low average income is in part due to the high percentage of the college student population.  Around 50% of local households have dial up internet service.  The recent survey indicates that the local residents are eager to switch broadband internet service if the price is comparable to the dial up service.

Strategy and Implementation

Local Partnerships

CANA partners with local organization for several reasons.  Partnering with local organizations is important on many levels including:

- enhanced credibility

- increased support

- better communication network

- assistance navigating the political landscape

- shared workload

- local buy-in: vested interest in success of the project

Partnership with a local sponsor is essential to the success of the network.  Local sponsors, in combination with outside expertise, will create the strongest message.  Furthermore, a local sponsor will have a better network of people and so will be more efficient in communication.  In Glenville, for example, we learned that we could distribute our surveys most effectively if we visited the McDonald’s, the Common Place restaurant and the bank.

A sponsor from the local chamber of commerce should arrange meetings between CANA and local businesses.  The meetings should serve two purposes:

1. help CANA to identify potential members for the community board of trustees.

2. inform and gauge level of interest among local business

The purpose of the meetings is to gauge the level of interest in the project and to determine the level of experience with high-speed Internet.  If the level of interest is low, informational meetings and other communications are essential to ensure that the community is fully aware of the benefits of high-speed Internet.  If the level of interest and experience are high, communications should be tailored to introduce only the newest applications and to answer questions.

Finally, it is impossible for CANA to identify the most involved community members in a short period of time.  So we must turn to a local sponsor to assist in the identification of the community board members who will guide the enterprise

Application in Glenville:

A strong commitment from the Gilmer County Economic Development Association and Jim Fealy, its executive director, gave the project team an invaluable head start.  In Glenville, we partnered with the Gilmer County Economic Development Association (GCEDA) to schedule meetings with local businesses and other stakeholders in advance of our arrival.

Before CANA arrived in Glenville, the community was well aware of our work.  Mr. Fealy arranged most of our meetings, including those with local businesses, the county commissioners, and the county tax assessor, among others.  Scheduling the meetings in advance allowed CANA to optimize its use of its project member’s time.  This approach allowed us to visit approximately 4 or 5 businesses per day.  Partnership with the GCEDA provided credibility to our team.

Mr. Fealy arranged for us to meet with directors of the West Virginia Economic Development Department, where we discussed the Glenville implementation and potential sites for future deployments.

Increase Glenville State College Enrollment by expanding the Land Resource Management Program

During CANA visits to local businesses, we identified several initiatives that could further economic growth in Glenville.  In particular, the expansion of the land resource management program at Glenville State College has strong potential.

Glenville State College is nationally recognized for its Land Resource Management Program.  In the words of Greg Smith, member of the National Board of Surveyors, its program is “the best one on this side of the Mississippi.”  The expansion of the Land Resource program at GSC could increase the number of jobs and residents in the community.

The high speed network facilitates the program expansion as it allows for the transfer of survey data from remote locations and creates the potential for distance learning to off campus students.  Mr. Smith thought that GSC could become a regional training center for land resource management.   He believes that the state department of highways and other state organizations could utilize GSC as the center for professional training and accreditation.

Furthermore, the potential for Glenville State College to develop an international distance learning initiative exists.  In 2002, a delegation of surveyors visited China and Russia to discuss a training program to bridge the technology gap as the US far surpasses that used in China and Russia.  There is no reason that GSC can not develop a program geared to the international survey profession.

Government

Partnership with local and state governments is essential to identify programs and processes that can be improved through digital connectivity.  Equally, partnering with the state government is imperative for implementation and coordination on the regional level. The project’s success depends on strong relationships with government entities that direct the implementation of CANA’s strategic plan across the state and throughout the Appalachian region.

Endorsement of the project by local politicians gives the effort momentum. It is important to approach all local government entities. Key political officials should be approached well in advance of implementation.  When political officials are aware of the project, they can pull together community support.

The Glenville project has a great deal of government support. The state level political players directed the site selection process. Local political players were contacted during the CANA camp. The first week of the camp was spent meeting with county commissioners, the Glenville Economic Development Council, and other community leaders. We met with the mayor and the city council the second week of the project to explain the project and solidify support.

Education

The local Board of Education must be involved to allow CANA to determine the current level of technology and technology expertise in the educational system.  We must also determine what changes, if any, need to be made in preparation for using high-speed broadband access.  Improvements in hardware and staffing may be necessary in order to fully utilize the network.

Potential initiatives include:

- initiation of programs for computerized test prep: SAT and ACT

- computerized grade distribution (already at GCH)

- open lab hours so that students without home access can apply to college online or research schools.

Involved High School Students Take Technology Home

We assume that high school students are at the forefront of technology, when compared to other age group segments.

- They have access to the older generation: parents, aunts, uncles, and grandparents.

- The older generation may be more at ease requesting assistance from members of their own families than from a professional instructor or other sources of assistance.

- They can cross political boundaries that sometimes exist between adults

- They are role models for their younger siblings.

Application in Glenville:

GCHS students are already quite familiar with technology.  But in schools that are not so fortunate, we must start initiatives for

- computerized test prep ACT, SAT

- open computer lab (with assistants) for online college applications

Expansion of print services department at Gilmer County High into professional print and web design firm.  When local businesses get high speed access, they will need assistance with web design to develop an online presence.  Local government and social service institutions might need guidance in this area.  The existence of the high speed internet greatly facilitates the exchange of drafts of print documents, flyers, brochures and advertising, for example.

### Social Service: Circle of Learning Promotes Community Interaction

The involvement of high school students is the key to evolving a circle of learning to promote social interaction and the exchange of knowledge within the community.  The high school students who, as youngsters, had been educated by the more senior members of the community can now assist in the training of the older generation.  The seniors, in turn, can contribute to educational programs at the grammar school level.  The circle of learning lessens the dependence on professional training and increases community involvement.

Senior

Citizens

Elementary

School

Students

High

School

Students

Community Technology Education

Technology has revolutionized the way we live. However, such changes have only surfaced in recent decades. The technology gap between generations is a concern creating recent attention. There have been many initiatives to close the existing gap, especially with the aging Baby Boomer generation and the large numbers of senior citizens forecasted for the upcoming decades. The community component of the wireless web gives individuals of all ages incentives to share knowledge by enhancing community technology education.

Community and Visitor Center: Foundation for Educational, Economic and Technologic Growth

Incubator  more businesses  more jobs,

The Glenville community center, located on Main Street, is a not for profit social services provider.  The physical layout is large and inviting.  During our stay, our observation was that the center was sparingly used.

We believe that the center should be an internet access point for Glenville residents and visitors. The center can assist residents in accessing governmental and social service agencies and processing forms through the web.  We propose establishing a business incubator within the center.  Business incubator participation would coalesce around the high speed access, augmented by managerial support services provided by the center through its partnership with CMU’s School of Business.

Press

The local press is an essential tool for communicating with the entire community.  In rural communities especially, the local newspaper may be the best way to reach the local populace.  Communication in advance of the project start can help to inform the community and rally support.  The local newspaper is essential to keep the community up to date with the latest project accomplishments and initiatives.

Application in Glenville:

The Glenville Democrat/Pathfinder is a strong supporter of the wireless project.  The paper did extensive fact finding and interviewing and ran major articles about the project.

CANA in conjunction with local advisory board intends to purchase space in the newspaper to report on the project.  We note that GSC has a similar program to disseminate information.  Secondly, CANA is working with the newspaper management to provide a digital version of the newspaper.  The on-line version will provide a more up to date source of local news and extend the reach of the newspaper to the large population of those who maintain interest in Glenville but have moved away from the area, particularly GSC alumni.  The online version will be revenue generating through subscription and advertising fees.

Technology

Motorola Canopy System

After careful evaluation, CANA chooses to implement the wireless broadband network using the Canopy System.  The Canopy System will deliver broadband access to areas that can not have DSL or cable modem access immediately.  The wireless network will eliminate the wiring problem, especially in the mountainous rural areas.  The point-to-multi-point technology is especially suitable for communities that are sparsely populated.

The Canopy system by Motorola is a wireless broadband network utilizing the unlicensed 5.2GHz or 5.7GHz band.  Each Access Point (AP) unit covers 60 degrees in a two mile radius, and can serve up to 200 Subscriber Module (SM) Units in point-to-multi-point mode.  The transfer speed can be up to 1.5Mps symmetrically.  Backhaul unit will provide point-to-point connection up to twenty miles.

The planned wireless network will utilize three tower sites to cover areas each in a two mile radius.  In each of the tower radius, consumers can install SM unit to access the wireless signal.  Each AP tower can support 600 subscribers.  The current population of Glenville is around two thousands.  With each tower cell having 2 AP units will be enough to support the maximum need.

Current hardware prices and broadband connectivity fees allow for the economic deployment of a community wide network.  Fortunately, prices are expected to continue their steep drop.  Thus, economic sustainability will be easier through time.

Marketing Strategy

Positioning Statement

The wireless broadband will provide superior connection speed compared to the current dial up service in Glenville.  Due to the initial high cost of the SM unit, CANA will provide the service to the school system and local government in phase one.  In phase two, the wireless network will provide service to the local businesses and local residents that are willing to have high speed internet speed at a slightly higher price.

Pricing Plan

Our pricing plan will create an affordable high speed internet connection for subscribers, and in the mean time, provide enough revenue to cover daily operations.  To entice individuals to sign up for the service, the pricing plan also includes lease agreement that allows subscribers to lease the SM equipment instead of buying the SM unit.  The table details the proposed pricing plan.

| Monthly Fee; One Time Fee. Maximum Speed; Data Storage; Subscriber Rate; SM Lease; Setup Fee; SM Unit. Residential Plan (Purchase); 384k Symmetrical; 5 Megabytes; $19.95; $50; $400. Residential Plan (Lease); 384k Symmetrical; 5 Megabytes; $19.95; $9.95; $50. Business Plan; 768k Symmetrical; 20 Megabytes; $50.00; $50; $400. Note: Estimated 80% residential users will use lease plan.. |  |  |  |  |
| --- | --- | --- | --- | --- |

Timeline for Implementation

Year 1

Year 2

Year 3

Year 4

Year 5

Installment of First Tower

Testing Access

Measurement of Existing Demand

Provide Access to High Demand  users users

Evaluate Need for Private Access

Everything Networked

Performance Methodology Measures

The final product for CANA will be identified by two objectives. Foremost, that the wireless network will be maintained by the site and the network will be economically self sustaining. Secondarily, the use of technology by the community will increase and impact the social and economic viability of the site.

CANA reduces the success of the project to the economic litmus test of self sustainability, because (1) the measurement is uncontestable, (2) economic value is assured if the network meets the criterion and (3) the ultimate objective of CANA is determine what combination of public/private partnership is best suited for the wide spread deployment of high speed networks.  Given the current state of government and not for profit funding, it is prudent to develop an economic model that minimally relies on public and or grant money.  Thus, CANA seeks to determine whether there is sufficient demand to induce private resources to create rural high speed networks.

Community Technology Cultural Enhancement

The increase in community use of technology will be measured by data collected from surveys that are distributed prior to implementation of the project and on an annual year beyond implementation. The survey gives an overview of the communities use and aptitude with the internet.

Financial Plan

The initial funding of the Glenville wireless broadband project is provided by a grant to CANA through ARC and the Benedum Foundation.  ARC and Benedum each provided $125,000 to CANA.  After the initial installation of the wireless network, CANA expects to finance the project entirely through subscriber fees.

NPV and IRR Analysis

The calculation of the net present value (NPV) in Appendix 1 shows that the Glenville wireless broadband project has a positive NPV even without considering the accompanying socio-economic benefits to the local community.  The internal rate of return for the project is 5%.  Both measures demonstrate a reasonable financial position for the project at very low subscriber fees.

Break-even Analysis

For the break-even analysis, we assume running costs of approximately $25,000 per year.  The purchase cost of a SM unit is $400.  The discount rate of 4% is used for the lease option.  We estimate that 80% of subscribers will use the lease option.  We assign that each business subscriber equals two residential subscribers in terms of the subscriber fees generated, although this is an expected undervaluation of the business fee revenue.  Further, we underestimate the effective life of the system at 4 years, instead of a more indicative 7 year life.

The table shows that we need about 100 subscribers per month to break even.  We believe that we can achieve this subscriber number early in the second year of the operation.

| Annual Fixed Cost |  | $25,000 |  | Discount Rate |  | 4% |
| --- | --- | --- | --- | --- | --- | --- |
| SM Cost |  | $400 |  | Annuity Factor |  | 3.629895 |
| SM EAC |  | $110 |  | (Assume 4 year life span) |  |  |
| Total Cost |  | $33,931 |  |  |  |  |
| Monthly Subscriber Fee |  | $19.95 |  |  |  |  |
| Annual Subscriber Fee |  | $239.40 |  |  |  |  |
| Monthly Lease Fee |  | $9.95 |  | Assume 80% Lease |  |  |
| Annual Lease Fee |  | $119.40 |  |  |  |  |
| Total Subscriber Revenue |  | $24,254 |  |  |  |  |
| Total Lease Revenue |  | $9,677 |  |  |  |  |
| Total Revenue |  | $33,931 |  |  |  |  |
| Subscriber Needed |  | 101 |  |  |  |  |

Projected Cash Flow

Cash flow projections are critical to the continuing successful operation of the wireless broadband network.  We project 30-day collection of the account receivables, and assume that the subscriber payment will be in cash.

|  | 2003 | 2004 | 2005 | 2006 |
| --- | --- | --- | --- | --- |
| Cash from Operations: |  |  |  |  |
| Installation Fee | $0 | $5,500 | $5,250 | $4,000 |
| Subscriber Fee | $0 | $29,934 | $56,871 | $71,838 |
| Subtotal Cash from Operations | $0 | $35,434 | $62,121 | $75,838 |
| Additional Cash Received: |  |  |  |  |
| Grants | $125,000 | $0 | $0 | $0 |
| Subtotal Cash Received | $125,000 | $35,434 | $62,121 | $75,838 |
| Expenditures from Operations: |  |  |  |  |
| Equipment Purchase | $50,000 | $50,000 | $25,000 | $0 |
| Maintenance Support | $0 | $25,000 | $27,500 | $30,000 |
| Administration Overhead | $6,000 | $6,000 | $7,000 | $8,000 |
| Subtotal Spent on Operations: | $56,000 | $81,000 | $59,500 | $38,000 |
| Net Cash Flow | $69,000 | ($45,566) | $2,621 | $37,838 |
| Cash Balance | $69,000 | $23,434 | $26,055 | $63,893 |

Socioeconomic Analysis of Broadband Access for the Glenville Community

- Property Values-

Our goal is to analyze how wireless broadband access would increase property value indirectly; by providing incentive for future commercial business in the downtown historical district / Hays City corridor, and by providing incentives for existing business owners to reinvest.

The basic premise is that downtown Glenville properties are under market value due to flooding conditions among other factors, leading to lower real value, lower tax assessments, and a lower commercial tax base.

We know that in the State of West Virginia, real property value is assessed at 60% of appraised value.  Further, we know from the RKG draft report that in 2001:  “commercial properties accounted for roughly $3.5 million or 66% of the downtown tax base.”

The types of business that are found in downtown Glenville are food stores, eating & drinking establishments, and general merchandise stores.  Rounding out the commercial district are furniture stores, apparel stores, and automotive parts stores.

We should consider from our personal experiences with information technology, and time on site: What types of businesses utilize high speed internet data feeds?  First of all, there is a brand new Best Western hotel in the Hays City corridor.  This provides a site for offsite board meetings, non-profit development functions, and lodging for the surrounding outdoor/adventure tourism industry.

Offshoots from the outdoor/adventure tourism industry could include a specialized bicycle sales store, rock-climbing & tent store, athletic footwear store, and a travel agent.  These businesses utilize internet access in order to conduct research, purchase from vendors online, and complete sales.

In terms of the college audience that inhabits Glenville nine months per year, we look to other college communities, which utilize high speed wireless data feeds.  Nationally, for example, there are many coffee shops that offer wireless access points.  Starbucks has teamed up with a national provider.  These coffee shops have in effect become highly popular social centers.  Coffee shops allow students to do their homework in a smoke / alcohol free environment, and make it easy for parents with small children to meet during morning hours.

If one considers that young people are unabashed consumers of compact discs and video games, one could consider a business plan of a trade in music store, which sells second hand compact discs and video games, and makes the bulk of its money from selling new listening equipment, such as headphones, batteries, compact disc players, and new compact discs.

Independent book stores that sell textbooks are often alternative fixtures in college campus communities.  The ability for such a book store vendor to shop for the best books online, gives students alternatives to buying books on campus, and professor’s an alternative location to place their semester’s book orders.  Nightclubs are also popular draws for college aged students.

Secondarily, we should analyze how Glenville’s households within the wireless broadband coverage range will benefit indirectly; with the hope that this technology will encourage homeowners to apply for building permits, and in turn yield higher future property taxes.  We should also consider marketing strategies for broadband wireless coverage in order to attract future homeowners.

- Sales Leakage-

Glenville household residents and Gilmer County residents go outside the city for goods and services that are not available at home, or are convenient to their work places.  The demand for consumer goods related to travel distance from home is in my opinion highly elastic; rural communities typically need to travel long distances to go to artistic events, sporting events, and to go to Federal Administrative buildings to apply for permits, passports, or take certification exams.

The RKG draft report makes a valid point: “The reason for retail gaps is fairly simple; the lack of population, population density, and traffic volume, makes it difficult for retailers to achieve reasonable sales expectations in Gilmer County.”

It would be interesting to consider that many communities thrive without Wal-Mart’s.  Alternative, high technology corridors are conceivable and achievable financially.  Benchmarking studies might be investigated further.  Other non retail industries such as Historic sites or music festivals for example, generate large annual attendance.  Health and wellness spas are also popular draws to typically rural areas.

It is also appropriate to consider the trend for services.  For example, tax preparation companies like H & R Block provide adequate services to households with lower income, students, and senior citizens with limited funds for private accountants.  Quick lube oil change businesses provide moderately priced routine car maintenance for commuters, and non technical persons.  Daycare centers and nursing homes are also growing service models in today’s economy.

- Brain Drain-

Highly technical businesses coupled with low taxes are proven to draw employees into communities.

We need to find out the retention of college graduates in Gilmer County, as well as considering “hot” industries in order to plan new programs for study at Glenville State College.  For example, one observation I had was the number prisoners who are in need of dental care at the new Federal Prison.  I would investigate the feasibility of a dental technician program at Glenville State in order to meet the demand for qualified local dental technicians.

We should consider two models for attracting highly technical business: the model that lobbies for large companies to open satellite branches, such as Senator Rockefeller’s example of the West Virginia Toyota plant.  The startup model of software and hardware manufacturing companies should also be considered.

Service companies that do not require physical presence, such as call centers, technical reporting centers, both have the potential to thrive if high speed broadband access, and large ISP blocks are a selling point.

- Education-

With the addition of over 300 jobs at the Federal Prison in Glenville, we would look to the excellent Gilmer County School system as a selling point to attract families away from larger areas.  We should also consider that there are areas with lower total percentage of school aged children that also have excellent school systems.  Benchmarking should be conducted in this area.

In terms of international students, we should consider the development of exchange programs, and agreements with international colleges and universities to bring more diversity to the Glenville area, if appropriate and feasible.

Project Personnel Summary

The initial management team consists of the faculty of the School of Computer Science, the Heinz School, and the Graduate School of Industrial Administration.  Students at these schools also volunteer time to serve on different projects administrated by CANA.

CANA actively seeks the support and coordination from the local community partners.  In the Glenville project, the Glenville State College provides tremendous support to the planning and implementation of the project.

Personnel Plan

Implementation Phase

The initial implementation and the installation will be performed by the technology staff of Glenville State College assisted by the faculty members and students of the School of Computer Science of CMU.

Maintenance Phase

The maintenance of the wireless network will be provided by the Glenville State College Office of Information Technology, possibly through a contract with a local ISP and computer services provider.  The contract would be a result of a competitive RFP.

Appendix : Net Present Value (NPV) and Internal Rate of Return (IRR) Analysis

|  | 565 households in Glenville |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Grants Received |  |  |  |  |  |  |  |  |  | 125,000 |
|  | Hardware |  |  |  |  |  |  |  |  |  |  |
| 2003 |  |  |  |  |  |  |  |  | -50,000 |  | -50,000 |
| 2004 |  |  |  |  |  |  |  |  | -50,000 |  | -48,077 |
| 2005 |  |  |  |  |  |  |  |  | -25,000 |  | -23,114 |
|  | T3 |  |  |  |  |  |  |  |  |  |  |
|  | No. Business Subscribers |  |  |  | Subscriber Rate (monthly) |  |  | Annual Rate | Annual Cash flow |  | PV |
| 2004 | 10 |  |  |  | 49.95 |  |  | 599.4 | 5994 |  | 5763 |
| 2005 | 15 |  |  |  | 49.95 |  |  | 599.4 | 8991 |  | 8313 |
| 2006 | 20 |  |  |  | 49.95 |  |  | 599.4 | 11988 |  | 10657 |
| 2007 | 20 |  |  |  | 49.95 |  |  | 599.4 | 11988 |  | 10247 |
| 2008 | 20 |  |  |  | 49.95 |  |  | 599.4 | 11988 |  | 9853 |
| 2009 | 20 |  |  |  | 49.95 |  |  | 599.4 | 11988 |  | 9474 |
| 2010 | 20 |  |  |  | 49.95 |  |  | 599.4 | 11988 |  | 9110 |
| 2011 | 15 |  |  |  | 49.95 |  |  | 599.4 | 8991 |  | 6570 |
| 2012 | 15 |  |  |  | 49.95 |  |  | 599.4 | 8991 |  | 6317 |
|  | No. Residential Subscribers |  |  |  | Subscriber Rate (monthly) |  |  |  |  |  |  |
| 2004 | 100 |  |  |  | 19.95 |  |  |  | 23940 | 29934 | 23019 |
| 2005 | 200 |  |  |  | 19.95 |  |  |  | 47880 | 56871 | 44268 |
| 2006 | 250 |  |  |  | 19.95 |  |  |  | 59850 | 71838 | 53206 |
| 2007 | 300 |  |  |  | 19.95 |  |  |  | 71820 |  | 61392 |
| 2008 | 300 |  |  |  | 19.95 |  |  |  | 71820 |  | 59031 |
| 2009 | 300 |  |  |  | 19.95 |  |  |  | 71820 |  | 56760 |
| 2010 | 300 |  |  |  | 19.95 |  |  |  | 71820 |  | 54577 |
| 2011 | 200 |  |  |  | 19.95 |  |  |  | 47880 |  | 34985 |
| 2012 | 100 |  |  |  | 19.95 |  |  |  | 23940 |  | 16820 |
| 2013 | 50 |  |  |  | 19.95 |  |  |  | 11970 |  | 8087 |
|  | maintenance |  |  |  |  |  |  |  |  |  |  |
| 2004 |  |  |  |  |  |  |  |  | -25,000 |  | -24038 |
| 2005 |  |  |  |  |  |  |  |  | -27,500 |  | -25425 |
| 2006 |  |  |  |  |  |  |  |  | -30,000 |  | -26670 |
| 2007 |  |  |  |  |  |  |  |  | -30,000 |  | -25644 |
| 2008 |  |  |  |  |  |  |  |  | -30,000 |  | -24658 |
| 2009 |  |  |  |  |  |  |  |  | -30,000 |  | -23709 |
| 2010 |  |  |  |  |  |  |  |  | -30,000 |  | -22798 |
| 2011 |  |  |  |  |  |  |  |  | -30,000 |  | -21921 |
| 2012 |  |  |  |  |  |  |  |  | -30,000 |  | -21078 |
| 2013 |  |  |  |  |  |  |  |  | -30,000 |  | -20267 |
|  |  |  |  |  |  |  |  |  |  | NPV | 131,050 |
|  |  |  |  |  |  |  |  |  |  | IRR | 5% |